# OTR Context & Experience Engine (CXE)
Architecture & Execution Plan

Strategic workstream · 5 October 2026

# Executive decision

CXE is a top-level, long-term OTR architecture workstream, parallel to Core business domains and the Experience layer. It is not a chatbot feature and must not block current Trip development. OTR must remain complete and high-quality with CXE disabled.

The objective is to reduce searching, configuration, repeated input, correction and decision-making. Over time OTR should learn how an individual travels, while privacy-minimized aggregate signals improve the default product for everyone.

# 1. Architecture position

OTR Core: Trip, Fix/Block/Pool, Members, Import, Documents, Ledger, Settlement, Offline/Sync. Must work independently of AI.

OTR Experience: Today, Journey Home, Day Feed, Timeline, Calendar, Map, Capture, notifications, widgets and Live Activities. Navigation and interaction shell remain stable.

OTR CXE: Context, memory, attention, inference, decisions, personalization, proactive suggestions/actions and product/quality intelligence. It may adapt experience but never becomes a hard dependency.

# 2. Stable shell, adaptive composition

CXE must not freely regenerate navigation or move controls unpredictably. Adaptation occurs inside defined surfaces by changing content priority, visibility, information density, expansion state, contextual actions and timing.

Every adaptive surface has a design-owned baseline. If CXE is OFF, offline, unavailable, low-confidence or reset, baseline is used immediately. Personalization succeeds only if it measurably reduces task effort/error/recovery.

# 3. CXE loop

OBSERVE — capture meaningful domain and interaction events, not indiscriminate raw taps.

CONTEXTUALIZE — maintain compact User, Journey, Session, Preference and Attention state.

INTERPRET — combine deterministic rules, local/on-device models and remote intelligence.

DECIDE — emit schema-constrained decisions with confidence, reason, scope, expiry and permission requirements.

ACT — render through approved surfaces or execute permission-appropriate actions.

LEARN — observe acceptance, dismissal, override, completion, errors and subsequent behavior.

# 4. Event Foundation

Build one semantic event foundation feeding Personal CXE, Product Intelligence and Quality Intelligence. Example families: journey/activity/block/pool events; import parse/review/duplicate events; participant/invite events; ledger events; surface/suggestion events; crash/sync/deep-link/offline/AI-override quality events.

Do not treat every scroll/tap as useful context. Prefer semantic outcomes such as import_abandoned, suggestion_accepted, invite_failed or activity_updated.

# 5. Context & memory model

Raw events are evidence; compact context is the working interpretation. Maintain User Context (long-term patterns), Journey Context (phase, archetype, participants, completeness, conflicts), Session Context (current task/surface), Preference State (probabilistic tendencies) and Attention State (what deserves prominence now).

AI-derived state must be versioned, expirable and recomputable; inferred state must never silently overwrite canonical user facts.

# 6. Intelligence split

Deterministic/local rules: immediate, explainable, offline decisions such as trip phase, next event, completeness and permissions.

Local/on-device models: frequent private classification, lightweight semantics, ranking and duplicate pre-screen.

Remote intelligence: deep semantic/cross-document reasoning, complex import interpretation, nuanced archetype inference and prioritization. Remote availability must never be required for normal app operation.

# 7. Attention model

A central Attention State should rank what deserves the user's attention now. Conceptually: Urgency × Relevance × Confidence × Impact, discounted by Interruption Cost. The same attention state can feed Today, Journey Home, notifications, widgets and Live Activities.

# 8. Structured outputs & action policy

CXE emits typed PresentationDecision, SuggestedAction, NotificationIntent and PreferenceSuggestion objects—not free-form instructions to UI. The app owns rendering.

Low-risk: ordering, expansion, emphasis, visibility and contextual defaults may be automatic. Medium-risk actions should generally be suggested or pre-authorized. High-risk/shared/external actions—messages, shared itinerary edits, deletion, financial or booking actions—require explicit authorization.

# 9. Operating modes

OFF — baseline OTR only.

OBSERVE/SHADOW — compute context/decisions but do not affect the user; compare predictions with actual behavior.

SUGGEST — surface recommendations only.

ADAPT — permit approved low-risk presentation changes.

PROACTIVE — with permission, use notifications/widgets/Live Activities and approved automations.

Require local/remote kill switches, per-feature gating, reset and immediate baseline fallback.

# 10. Three learning loops

Personal CXE: learns how this person uses OTR and reduces their individual interaction cost. Much of this is lightweight preference/ranking state, not continual LLM fine-tuning.

Product Intelligence: uses minimized/aggregated signals to identify common friction, emerging behavior, retention and monetization opportunities. Personal private content is not automatically analytics data.

Quality Intelligence: correlates crash, sync, import, deep-link, localization, offline-recovery and AI-override events with version/surface/context to detect regressions.

# 11. Adaptive Trip Presentation

Journey phase is first-class context: Before Trip, imminent departure, Active Trip, immediate post-trip and long-term memory states can emphasize different information while navigation stays stable.

Trip archetype is inferred and probabilistic, not a user-selected mode. A journey may simultaneously be multi-day hiking + road transfer or city + cruise. Do not ask users to configure a view type.

# 12. Mandatory UX Architecture Gate

Before finalizing Trip frontend UI/UX—and again before enabling adaptive presentation—run every proposed Today/Day Feed/Timeline/Calendar/Map design against a fixture library of deliberately different trips. Baseline must be comfortable without manual view configuration; CXE must then prove measurable improvement over baseline.

## Fixture library

Day trip — dense single day, no stay.

Single-city 5–7 days — stable location, large Pool.

Multi-city — destination blocks plus important transfers.

Road trip/campervan — daily location changes, flexible stays.

Long-distance hike (Larapinta) — sections, distance, water and camps; cities largely irrelevant.

Great Walk — route primary, huts as nodes.

Seven marathons — race as daily primary event plus rapid transfers.

Cruise — ship persistent context, ports as periodic branches.

Sailing/yacht — continuous movement and anchorages.

Multi-member split/rejoin — no single group location.

Free-form trip — few bookings, large flexible blocks/pool.

Mixed mode — flight → car → hike → city → cruise.

# 13. Development execution plan

| Phase | Timing | Deliverable | Blocks Trip? |
| --- | --- | --- | --- |
| 0 Reserve seams | Now | Event naming/versioning; ContextDecision/Action contracts; surface IDs; permission classes; baseline fallback. | No |
| 1 Instrument | As Trip/Import UI lands | Semantic events from Trip, Import, Members, Ledger and experience surfaces; privacy-aware local buffer. | No |
| 2 Context state | After core Trip model stabilizes | Derived Journey/Session/Preference/Attention state; deterministic lifecycle/archetype features. | No |
| 3 Shadow CXE | Before adaptive UI | OBSERVE mode, debug console, predicted-vs-actual comparison. | No |
| 4 Product/Quality intelligence | With meaningful usage | Aggregated signals; automated friction/regression, retention and conversion insights. | No |
| 5 Controlled adaptation | After fixture gate | Approved presentation variants with confidence thresholds and experiments. | No |
| 6 Proactive surfaces | Later | Notifications, widgets, Live Activities, Wallet/context actions with explicit policy. | No |
| 7 Deeper automation | Mature stage | Agentic actions only where reversible, auditable and authorized. | No |

# 14. Immediate engineering requirements

Do not refactor or pause current Trip milestones solely for CXE.

New domain operations should expose semantic events or a clear seam to add them.

Do not bury canonical business facts only in UI state.

Give adaptive surfaces stable IDs and design-owned default variants.

Keep context decisions separate from rendering components.

Preserve provenance/confidence for inferred facts and recommendations.

Keep personal context storage and analytics export as separate data paths.

Offline operation always falls back locally without authentication/network regressions.

# 15. Debuggability & governance

Debug Mode should eventually expose CXE state: phase, inferred archetypes/confidence, attention ranking, active presentation decisions, reason codes, recent inputs and override/recompute/reset controls. User-facing proactive suggestions should support a concise 'Why this?' explanation when useful.

Personalization must be controllable and reversible. Product experiments must never silently convert high-risk actions into automatic behavior.

# 16. Success metrics

Time/interactions to reach critical information.

Repeated-input and correction rate.

Import review completion and conflict-resolution time.

Suggestion acceptance vs override/dismissal.

Notification usefulness and interruption cost.

Offline/recovery task success.

Invite/deep-link completion.

Trip readiness and unresolved-issue reduction.

Retention and paid conversion, evaluated alongside long-term satisfaction and quality.

# 17. Product Intelligence feedback loop

Long-term loop: personal adaptation → privacy-minimized aggregate signal → automated product insight → controlled product change/experiment → improved baseline → stronger starting point for future personalization. Product Intelligence should eventually propose hypotheses and candidate changes, not merely draw dashboards.

Optimize successful task completion, not time-in-app. For a travel operations tool, fewer taps and faster access to the right booking can be a better outcome than longer sessions.

# 18. Strategic principle

OTR should not use AI to make the interface more dynamic. It should use intelligence to make the traveler do less work.

The durable advantage is accumulated understanding: how a person plans, what matters in different travel modes, which reminders help, how their groups operate, and what deserves attention. The desired switching cost is not locked data; it is the value of a product that already understands how the user travels.

# Appendix — feature design checklist

☐ What semantic Context Event does this feature produce?

☐ What Context State can be derived?

☐ Does it work correctly with CXE OFF?

☐ What adaptive decision might use this later?

☐ What is the action risk/permission class?

☐ Can decisions be explained, expired, recomputed and overridden?

☐ Does analytics export only the minimum product signal needed?

☐ How does it behave offline?

☐ Which trip fixtures could expose a hidden assumption?